# EduSchedule Project Documentation & Development Report

EduSchedule is a state-of-the-art, high-fidelity scheduling portal built with Angular, designed to coordinate university classes, lecturers, and room allocations with real-time conflict detection and interactive Drag-and-Drop scheduling.

# 📅 Development Schedule & Time Allocation

The development of this project was modeled as a 4-week cycle with a structured work schedule spanning 5 days per week (totaling 20 working days).

| Week | Phase / Objectives | Days Allocated | Focus Area |
| --- | --- | --- | --- |
| Week 1 | Project Foundations, Architecture & Sync Services | 5 Days | Angular project setup, Tailwind configuration, dynamic REST sync engine. |
| Week 2 | Interactive Grid & Drag-and-Drop Systems | 5 Days 5 Days | Angular CDK Integration, Drag-and-Drop pool, scheduling cell overlays. |
| Week 3 | Conflict Computation Engine & Context Actions | 5 Days | Double-booking algorithms, seating warnings, context menu integration. |
| Week 4 | Onboarding Onflow, Card Redesigns & Vercel Deploy | 5 Days | Spotlight tour guides, card styling, Vercel SSR/routing configurations. |

# 🛠️ Detailed Weekly Breakdown

## Week 1: Foundations & Backend Sync Engine (Duration: 5 Days)

- • Day 1: Initialized Angular project, configured Angular routing, and set up Material design modules (MatDialog, MatTabs, MatIcon, MatSnackBar).

- • Day 2: Configured Tailwind CSS v4, initialized custom clean layout theme and grid styles in styles.css.

- • Day 3: Designed core TypeScript data models (Teacher, Course, Room, ScheduleSession, ScheduleConflict).

- • Day 4: Implemented HTTP client integration in schedule.service.ts to sync with the Hostinger API.

- • Day 5: Configured local storage fallbacks in service to guarantee offline operation and initial demo seeding.

## Week 2: Interactive Scheduling Grid (Duration: 5 Days)

- • Day 6: Implemented Angular CDK Drag & Drop zones and registered cells/pool container IDs dynamically in calendar.ts.

- • Day 7: Structured the week date switcher header controls and custom date picking inputs.

- • Day 8: Designed the inline Quick Draft Builder form to create unscheduled classes.

- • Day 9: Developed the timeline rendering algorithms supporting custom card displacements (getSessionTopOffset) and height calculations based on hour durations.

- • Day 10: Coded the toolbar options including real-time text query filtering (teacher, room, class search) and CSV/JSON exporting utilities.

## Week 3: Real-Time Conflict Detection Engine & Context Actions (Duration: 5 Days)

- • Day 11: Programmed the real-time double-booking detector. Checks if a teacher or room has overlapping classes.

- • Day 12: Programmed cohort collision algorithms (checking if a class has overlapping lectures).

- • Day 13: Coded seating capacity checking rules (comparing classroom seat count against enrolled course count).

- • Day 14: Created dialogs.ts modals (edit settings, confirm deletes, and capacity warning indicators).

- • Day 15: Built the custom right-click context menu positioning coordinates, dismiss listeners, and action bindings.

## Week 4: Onboarding, Aesthetics, and Deployments (Duration: 5 Days)

- • Day 16: Created the interactive onboarding Tour Guide system, mapping spotlight overlays and viewport coordinate recalculations.

- • Day 17: Bound keyboard triggers (Ctrl/Shift) to copy/duplicate sessions on drag-and-drop.

- • Day 18: Redesigned card layouts for teachers.ts, courses.ts, and rooms.ts to a premium, colorful dashboard standard.

- • Day 19: Configured SPA rewrite rules in vercel.json and set up the custom build.js wrapper to terminate Node builds cleanly on Vercel.

- • Day 20: Performed end-to-end user flow testing, validated compilation bundles, and committed final codebase.

# 🖥️ Backend Integration & API Specifications

The application relies on a remote RESTful API backend to store and synchronize calendar states. All database state modifications (adding, editing, or deleting teachers, rooms, courses, and class sessions) are synchronized in real-time over HTTP.

API Base URL: https://blueviolet-pony-257143.hostingersite.com

| Endpoint Path | HTTP Methods | Function / Description |
| --- | --- | --- |
| /api/teachers | GET, POST, PUT, DELETE | Manage lecturer listings, including department, custom indicator colors, and availability schedules. |
| /api/courses | GET, POST, PUT, DELETE | Manage the syllabus course catalog, codes, names, and class enrollment capacity. |
| /api/rooms | GET, POST, PUT, DELETE | Manage classrooms (Lecture Halls, Labs, Seminar Rooms) and seating limits. |
| /api/sessions | GET, POST, PUT, DELETE | Manage weekly scheduled class events, including day, timeslot, room, course, and teacher allocations. |

# 🏗️ Core Architecture & Component Map

- • App Component: Handles navigation headers, the global 'Take Tour' action, and main tab group routing selection.

- • Calendar Component: Renders the weekly time grid, manages drag-and-drop logic (including drag-to-copy keys), and mounts the custom context menu and spotlight onboarding tour overlays.

- • Dialogs System: Composes Material forms for editing scheduling configs, validating overlapping conflicts on-the-fly, and confirming database resets.

- • Schedule Service: The central state manager. Handles HTTP REST CRUD transactions, dynamically exposes reactive signals, and detects room/teacher schedule overlaps.

# 🎨 Premium Application Features

Real-Time Conflict Overlaps: Any schedule warning clashing is calculated dynamically. If there's an overlap, a red warning badge is overlaid on the card, and details are logged in the sidebar. Users can click the warning card to open the resolver dialog.

Interactive Keyboard Shortcuts: Hold down Control or Shift while dragging a calendar card or a draft onto the grid. Instead of moving the class, the app creates a duplicate copy in the target cell, speeding up repetitive schedule setups.

Stable Stacking Placement: When scheduling multiple overlapping classes in the same day and hour slot, the app calculates sorting based on IDs as a tie-breaker, guaranteeing that overlapping cards are rendered side-by-side instead of stacked directly on top of each other.